ProbX Options

Product Requirements Document

Stress Test | Anti-Arbitrage System | 5-Hour Build Plan

Polymarket Hackathon  |  5-Hour Sprint  |  3-Person Team

Backend + Frontend + Research/Anti-Arbitrage

March 2026

# Part 1: Stress Test and Vulnerability Analysis

Systematic audit of the ProbX architecture identifying every exploitable flaw. Each entry includes severity, the specific arbitrage a trader would run, and the fix integrated into the build plan.

## 1.1 Boundary Collapse Near p=0 and p=1

| Attribute | Detail |
| --- | --- |
| Severity | CRITICAL |
| Category | Mathematical / Pricing Engine |
| Owner | Research Person |

The Problem: The logit transform L = ln(p/(1-p)) explodes toward infinity as p approaches 0 or 1. Near resolution, Polymarket prices routinely sit at 0.97 or 0.03. At these extremes, tiny p-space moves create massive L-space swings. Delta becomes astronomically large, theta approaches infinity, and the pricing engine outputs numbers that are mathematically valid but economically meaningless.

The Exploit: Buy deep ITM calls at p=0.95 for near-zero premium. The model thinks the option is fully priced because delta is enormous, but the cash settlement payout (p_T - K) is still a real positive number. The model systematically underprices guaranteed payouts at boundaries.

The Fix: Three-tier clamping. Tier 1 (soft, p outside [0.02, 0.98]): clamp logit input, display Greeks normally. Tier 2 (warning, p outside [0.05, 0.95]): switch to intrinsic-value-only pricing, show warning banner. Tier 3 (disabled, p outside [0.02, 0.98]): disable options entirely with "Market too close to resolution" message. Additionally, multiply sigma by 4*p*(1-p) as a dampener that naturally goes to zero at boundaries.

## 1.2 No Put-Call Parity Enforcement

| Attribute | Detail |
| --- | --- |
| Severity | CRITICAL |
| Category | Anti-Arbitrage / Pricing Engine |
| Owner | Research + Backend |

The Problem: The original architecture computes vanilla calls and puts via separate numerical integrations. For European cash-settled options on a [0,1] underlying, put-call parity requires C - P = p0 - K. Independent quadrature introduces floating-point discrepancies. Even $0.001 per contract is exploitable.

The Exploit: Conversion arbitrage. If C - P > p0 - K, sell the call, buy the put, buy the underlying YES share. Guaranteed profit on every trade. A bot runs this thousands of times. This requires zero market insight. Most dangerous flaw.

The Fix: Never compute puts independently. Compute vanilla call via quadrature, derive put algebraically: P = C - p0 + K. Validate abs((C - P) - (p0 - K)) < 1e-10 on every response. Reject any result that violates.

## 1.3 Constant Volatility Across Strikes (Missing Vol Smile)

| Attribute | Detail |
| --- | --- |
| Severity | HIGH |
| Category | Pricing Model |
| Owner | Research Person |

The Problem: Single flat sigma per market. Prediction markets experience fat-tailed moves (single headline shifts p by 15-20 points). Flat vol systematically underprices OTM options because it underestimates extreme move probability.

The Exploit: Systematically buy OTM strangles. The model charges too little for tail moves that prediction markets produce regularly. Consistent statistical edge. Same class of exploit that destroyed LTCM.

The Fix: Quadratic vol smile: sigma_adjusted = sigma_base * (1 + alpha * (logit(K) - logit(p0))^2). Research person calibrates alpha from historical Polymarket data. Even alpha = 0.10 dramatically improves tail pricing. Exposed as configurable parameter in Pro View.

## 1.4 Backward-Looking Vol Estimation Is Gameable

| Attribute | Detail |
| --- | --- |
| Severity | HIGH |
| Category | Data Pipeline |
| Owner | Research + Backend |

The Problem: Vol estimated from trailing 30 days only. A trader knowing a catalyst is imminent (debate, court ruling) knows vol will spike, but the model charges based on yesterday's calm.

The Exploit: Buy straddles before any scheduled catalyst. Model charges historical low vol, but realized vol post-event is much higher. Like buying earthquake insurance priced at last year's calm rates, the day before a known quake.

The Fix: Three-layer vol: Layer 1 = trailing 30d sigma, Layer 2 = trailing 3d sigma, Layer 3 = event proximity multiplier (1.5x within 7 days, 2.0x within 3 days). Final sigma = max(Layer 1, Layer 2) * Layer 3. Vol can only go up, never down from base.

## 1.5 Driftless Brownian Motion Assumption

| Attribute | Detail |
| --- | --- |
| Severity | MEDIUM |
| Category | Pricing Model |
| Owner | Research Person |

The Problem: Model assumes dL = sigma * dW (no drift). Markets trending from 0.30 to 0.60 over days have real drift. Driftless pricing undercharges calls and overcharges puts on trending markets.

The Exploit: Buy calls on clearly trending markets. Not risk-free, but a consistent statistical edge the model ignores.

The Fix (Hackathon): Do not implement drift for the build. Instead: compute a 24h momentum indicator (logit return), display a Drift Warning badge in Pro View when abs(momentum) > 1 sigma. Prepare a limitation slide for judges. V2 adds dL = mu*dt + sigma*dW.

## 1.6 Early Event Resolution

| Attribute | Detail |
| --- | --- |
| Severity | HIGH |
| Category | System Design |
| Owner | Backend + Frontend |

The Problem: Options expire before predicted resolution, but Polymarket can resolve anytime. When p snaps from 0.70 to 1.00 in one tick, every position instantly settles. Original architecture doesn't handle this.

The Failure: Frontend shows infinite Greeks, NaN payoffs, frozen UI. Not arbitrage, but destroys user trust and demo credibility.

The Fix: Market Data Service detects resolution (p < 0.005 or p > 0.995 for two consecutive ticks). Sets market_resolved flag in Redis. Pricing service returns RESOLVED status with final settlement values. Frontend freezes market with banner and final P/L. SSE sends terminal RESOLVED event as a distinct state.

## 1.7 Missing Monotonicity and No-Arbitrage Bounds

| Attribute | Detail |
| --- | --- |
| Severity | CRITICAL |
| Category | Anti-Arbitrage |
| Owner | Research Person |

The Problem: Beyond parity, multiple no-arbitrage conditions must hold simultaneously. Call prices must decrease with strike. Premiums must be non-negative and bounded by max payout. The butterfly condition C(K1) - 2C(K2) + C(K3) >= 0 must hold. Numerical errors can violate any of these.

The Exploit: If C(K=0.40) < C(K=0.50) due to numerical error, sell the 0.50 call and buy the 0.40 call for risk-free profit. If butterfly fails, execute butterfly trade. Textbook options arbitrage any quant will spot.

The Fix: 8-invariant validation layer runs after every pricing computation. If any check fails, apply fallback (interpolation, clamping) and re-validate. If fallback fails, return intrinsic-value pricing (guaranteed safe). Attach pricing_confidence field to every response.

# Part 2: Anti-Arbitrage Invariant System

The mathematical contract the pricing engine satisfies on every response. No price reaches the frontend without passing all checks.

## 2.1 Invariant Table

| ID | Invariant | Formula | Fallback |
| --- | --- | --- | --- |
| INV-1 | Put-call parity | abs((C-P) - (p0-K)) < 1e-10 | Derive P from C |
| INV-2 | Call monotonicity | C(K_i) >= C(K_{i+1}) | Interpolate nearest valid |
| INV-3 | Put monotonicity | P(K_i) <= P(K_{i+1}) | Interpolate nearest valid |
| INV-4 | Non-negative premium | C >= 0, P >= 0 | Floor to 0.0001 |
| INV-5 | Premium upper bound | C <= (1-K), P <= K | Cap to bound - epsilon |
| INV-6 | Butterfly condition | C(K1)-2C(K2)+C(K3) >= 0 | Adjust K2 price up |
| INV-7 | Delta bounds | 0 <= delta_call | Clamp to valid range |
| INV-8 | Theta sign | theta <= 0 for long options | Set to -epsilon |

## 2.2 Validation Pipeline

- Compute vanilla call price C via Gaussian quadrature.

- Derive put: P = C - p0 + K. Never compute independently.

- Compute call Greeks. Derive put Greeks from call Greeks.

- Run all 8 invariant checks.

- If any fails: log violation, apply fallback, re-validate.

- If fallback still fails: return intrinsic-value pricing (guaranteed safe).

- Attach pricing_confidence: "high" (all passed), "adjusted" (fallback used), "intrinsic_only" (full fallback).

Frontend uses pricing_confidence for UI indicators. Green = high, yellow badge = adjusted, red warning = intrinsic only.

# Part 3: Architecture Improvements

Every change from the original architecture and the rationale.

| Area | Original | Improved | Why |
| --- | --- | --- | --- |
| Boundary handling | Clamp [0.001, 0.999] | Three-tier: soft/warning/disabled | 0.001 produces garbage numbers that look valid |
| Put pricing | Independent quadrature | Derived via parity: P = C - p0 + K | Eliminates conversion arbitrage |
| Vol model | Single flat sigma | Quadratic smile with alpha param | Prevents OTM strangle exploitation |
| Vol estimation | 30-day trailing only | max(30d, 3d) * event multiplier | Prevents pre-catalyst underpricing |
| Drift | Assumed zero, not discussed | Zero + momentum badge in Pro View | Shows judges we understand the limitation |
| Early resolution | Not addressed | Two-tick detection + RESOLVED state | Prevents NaN cascade |
| Arbitrage checks | None | 8-invariant validation pipeline | Guarantees no risk-free exploits |
| Sigma dampener | None | sigma * 4*p*(1-p) near boundaries | Vol naturally goes to zero at p=0,1 |
| Pricing confidence | Not exposed | high/adjusted/intrinsic_only flag | Users know when to trust model |
| Market resolution | Not handled | Explicit RESOLVED SSE event | Clean terminal state |

# Part 4: 5-Hour Build Plan

Three people in parallel. Integration checkpoints every hour. Blockers resolved early, integration happens progressively.

## Team Roles

| Role | Responsibility | Key Deliverables |
| --- | --- | --- |
| Backend (A) | Pricing service, Market Data service, API, Redis/DB | FastAPI endpoints, Polymarket integration, caching, SSE |
| Frontend (B) | Next.js app, Simple View, Pro View, SSE consumption | Market browser, gauge, chain, payoff curve, Greeks panel |
| Research (C) | Pricing math, anti-arbitrage, vol model, stress testing | Invariant checker, vol smile, stress test results, pitch math |

## Hour 1 (0:00 - 1:00): Foundation

### Backend (Person A)

- Set up FastAPI project with scipy/numpy. Deploy to Railway with /health endpoint.

- Implement Polymarket CLOB API client: fetch market list, extract mid-price as p(t).

- Set up Upstash Redis. Write prob:{condition_id} on each poll tick (2s interval).

- Stub /price endpoint with hardcoded test values. Verify frontend can call it.

### Frontend (Person B)

- Scaffold Next.js 14 App Router. Deploy to Vercel with auto-deploy.

- Build MarketSearch: fetch /api/markets, display 5-10 trending events with current prob.

- Build ProbGauge: animated SVG arc showing probability 0-100%.

- Set up Zustand store (conditionId, currentProb, vol, mode, position, greeks, payoffCurve).

### Research (Person C)

- Implement core math in standalone Python: logit(), sigmoid(), binary_call_price(), vanilla_call_price() with all Greeks.

- Implement parity derivation: compute call only, derive put as P = C - p0 + K.

- Write unit tests for boundaries: p0=0.02, 0.50, 0.98; K=0.01 to 0.99; sigma=0.01 to 1.0; tau=0.001 to 1.0.

- Verify all 8 invariants hold for 100 random parameter combinations. Fix any violations.

Checkpoint: Backend has deployed /price stub. Frontend shows market list. Research has validated math with zero invariant violations. Research hands pricing code to Backend.

## Hour 2 (1:00 - 2:00): Core Engine

### Backend (Person A)

- Integrate Research's validated pricing math into /price endpoint.

- Build /chain endpoint: 5 strikes (0.30-0.70) x 3 expiries (3d, 7d, 14d) with prices + Greeks.

- Build /payoff endpoint: compute payoff curve across 100 probability points for given legs.

- Implement vol estimation: pull Polymarket Gamma API history, compute trailing logit sigma.

### Frontend (Person B)

- Build Simple View: DirectionPicker (CALL/PUT), StrikeSlider (draggable probability bar).

- Build PayoffCard: max win, max loss, break-even in plain language.

- Wire to /api/price: changing strike or direction fetches new premium + payoff.

- Build ModeToggle (Simple/Pro). Pro View shell ready, populated in Hour 3.

### Research (Person C)

- Implement vol smile: sigma * (1 + alpha * (logit(K) - logit(p0))^2). Test alpha = 0.05, 0.10, 0.15.

- Implement three-layer vol: max(30d, 3d) * event_proximity_multiplier.

- Implement sigma dampener: sigma * 4*p*(1-p).

- Build Invariant Checker module: validate 8 rules, return pricing_confidence level.

- Backtest smile: check if alpha=0.10 improves tail coverage on 5 real Polymarket markets.

Checkpoint: /price and /chain return real numbers. Simple View shows working CALL/PUT flow with live premium. Vol smile calibrated. Research hands improved sigma + invariant checker to Backend.

## Hour 3 (2:00 - 3:00): Pro View and Streaming

### Backend (Person A)

- Integrate vol smile and three-layer sigma into pricing service.

- Integrate Invariant Checker: every /price and /chain response validated before returning.

- Build SSE endpoint: /api/markets/:id/prob. Poll Polymarket 2s, push to clients.

- Add Redis caching for /chain (5s TTL). Staleness header if serving cached.

- Implement resolution detection: p < 0.005 or p > 0.995 for 2 consecutive ticks.

### Frontend (Person B)

- Build OptionsChain: 5x3 grid with call/put prices, delta, theta per cell.

- Build GreeksPanel: live delta, theta, vega for selected position.

- Build PayoffCurve: Recharts hockey-stick, updates on strike/direction change.

- Connect SSE: useMarketStream hook updates Zustand currentProb, ProbGauge animates.

- Add pricing_confidence badges: green/yellow/red.

### Research (Person C)

- Full stress test matrix: p0 in {0.02, 0.10, 0.50, 0.90, 0.98} x K in {0.20..0.80} x sigma in {0.05, 0.20, 0.50} x tau in {0.01, 0.1, 1.0}. Zero invariant violations required.

- Build momentum indicator: 24h logit return per market. Flag abs(momentum) > 1 sigma.

- Prepare Known Limitations slide: drift assumption, vol simplifications, V2 roadmap.

- Document pitch math: clean logit-normal derivation, vol smile motivation, invariant system.

Checkpoint: Full end-to-end works. User picks market, sees live prob, CALL/PUT + strike, premium + Greeks + payoff. Pro View has chain. All prices pass invariants.

## Hour 4 (3:00 - 4:00): Polish and Edge Cases

### Backend (Person A)

- Polymarket API failure handling: serve cached with staleness badge, adaptive polling on 429.

- Market metadata endpoint: question, category, resolution date, vol regime.

- Structured error responses for near-resolution, zero-vol, invalid params.

- Load test: /chain < 100ms at 50 concurrent requests.

### Frontend (Person B)

- Market resolved state: freeze UI, banner with final settlement values.

- Error states: pricing down (cached + badge), near-resolution warning, vol warning.

- Drift/momentum badge in Pro View.

- Mobile responsive (judges often demo on phones). Loading skeletons. Slider debounce 50ms.

### Research (Person C)

- Manual arbitrage audit: attempt conversion, butterfly, strangle exploits against live endpoint.

- Compare model prices vs Polymarket orderbook spread for 3 live markets.

- Finalize pitch math slides with clear visuals.

- Select 2-3 demo scenarios: volatile election market, stable crypto market, near-resolution market showing warning system.

Checkpoint: All edge cases handled. Errors display correctly. Resolved markets show correctly. No arbitrage exploits work. Backend resilient to outages.

## Hour 5 (4:00 - 5:00): Demo Prep

### All Three People

- End-to-end walkthrough: pick market, Simple View, switch to Pro View, options chain, Greeks.

- Test on actual demo machine/browser. Fix rendering issues.

- Pitch narrative: Problem (no derivatives on Polymarket) -> Solution (ProbX options layer) -> Math (logit-normal + smile) -> Defense (anti-arbitrage invariants) -> Live Demo.

- Record backup demo video in case of connectivity issues.

- Final sanity: 3 markets, verify no NaN/Infinity anywhere, all prices reasonable.

# Part 5: Dependency Graph

Critical path determining whether you finish on time.

| Task | Depends On | Blocks | Latest Start |
| --- | --- | --- | --- |
| Research: core math | Nothing | Backend: /price | H1, min 0 |
| Research: invariant checker | Core math | Backend: validation | H1, min 30 |
| Research: vol smile | Core math | Backend: sigma | H2, min 0 |
| Backend: Polymarket client | Nothing | SSE, Frontend market list | H1, min 0 |
| Backend: /price endpoint | Research math | Frontend premium display | H1, min 45 |
| Backend: /chain | Research math | Frontend options chain | H2, min 0 |
| Backend: SSE streaming | Polymarket client | Frontend live updates | H2, min 30 |
| Frontend: market search | Backend market API | Demo flow | H1, min 30 |
| Frontend: Simple View | Backend /price | Demo flow | H2, min 0 |
| Frontend: Pro View | Backend /chain + SSE | Demo flow | H3, min 0 |

Critical Path: Research core math (H1) -> Backend /price (H2 start) -> Frontend Simple View (H2 mid) -> Backend SSE (H3 start) -> Frontend Pro View (H3 mid) -> Polish (H4) -> Demo (H5). If Research math isn't validated by end of Hour 1, everything slips.

# Part 6: Risk Register

| Risk | Prob | Impact | Mitigation |
| --- | --- | --- | --- |
| Polymarket API slow/rate-limited during demo | Med | High | Pre-cache 5 markets. Serve from Redis. Staleness badge. |
| Quadrature too slow for real-time UX | Low | High | Binary pricing fallback (closed-form, <1ms). Flag approximate. |
| Vol smile alpha doesn't converge in time | Med | Med | Ship alpha=0.10 hardcoded. Better than flat vol regardless. |
| SSE drops during demo | Med | Med | Polling fallback 3s. Reconnect backoff. Connection status dot. |
| Judge asks about on-chain settlement | High | Low | Prepared: this is pricing/analytics layer. On-chain is V2. |
| Judge finds an arbitrage | Low | Crit | Invariant system catches most. Acknowledge honestly if found. |

# Part 7: Definition of Done

Demo-ready when all of the following hold:

- User can search and select a live Polymarket market.

- Probability displays as animated gauge updating via SSE.

- Simple View: CALL/PUT, strike slider, premium + max win/loss + break-even shown.

- Pro View: 5x3 options chain with call/put prices, delta, theta.

- Greeks panel shows live delta, theta, vega for selected position.

- Payoff curve renders as hockey-stick chart.

- All prices pass 8 anti-arbitrage invariants. pricing_confidence displayed.

- Edge cases handled: near-resolution, low-vol fallback, market resolved state.

- Works for 3+ Polymarket markets simultaneously.

- Runs 5 minutes without errors, NaN, or frozen UI.